## Slide 1: Build 2c Test Plan
March 27, 2012

## Slide 2: Goal
Identify and resolve any issues remaining in the core PDS4 Information Model.
  Validate the data products and data objects that have not been the focus of the LADEE and MAVEN development teams.
    Do the fundamental structures meet our needs?
    Are the products types an adequate set of baseline templates for constructing products?
    What discipline classes are still needed?
    What additional validation should be done?
  Resolve issues identified during the LADEE and MAVEN development task.

## Slide 3: Plan
A portion of the core information model has been accepted for testing by each node.
Two-phased approached to be completed by end of May 2012
Phase 1: test the assigned data products and data objects
  PDS3 data products identified for early migration?
Phase 2: test aggregation and ancillary products
  Collections, bundles, documents, etc.

## Slide 4: Core Product and Data Object Testing by Node
 | PDS4 Product | Atm | Geo | Img | NAIF | PPI | Rgs | RS | SBN
1 | Product_Observational:Table_Binary |  | * |  |  | * |  | * | 
2 | Product_Observational:Table_Character | * |  |  |  | * | * |  | 
3 | Product_Observational:Table_Delimited |  | * |  |  | * |  |  | 
4 | Product_Observational:Array_2D_Image |  | * | * |  |  |  |  | 
5 | Product_Observational:Header | * |  |  |  | * |  |  | 
6 | Product_Observational:Header_Binary |  |  |  |  | * |  |  | 
7 | Product_SPICE_Kernel_Binary |  |  |  | * |  |  |  | 
8 | Product_SPICE_Kernel_Text |  |  |  | * |  |  |  | 
9 | Product_Document | * |  |  |  | * | * |  | 
10 | Product_Thumbnail |  |  |  |  | * |  |  | 
11 | Product_Browse |  |  |  |  | * |  |  | 
12 | Product_Collection | * |  |  |  | * | * |  | 
13 | Product_Archive_Bundle | * |  |  |  | * | * |  | 

## Slide 5: Time Line
Mar 28 – Test Plan reviewed and approved
  Node assignments made and development started Mar 16.
Apr 13 – Data product labels available for review and testing; issues reported via RFAs.
Apr 27 – Collection and bundle product labels available for review and testing; issues reported via RFAs.
May 18 – Final products available
  Updates have been applied to information model.
  Information model has been frozen and released.
  Schemas have been re-generated.
  Updated documentation has been delivered.

## Slide 6: Wrap Up
The core PDS Information Model and its implementation into XML Schema has matured to the point where comprehensive testing is required for further progress.
The node testing should cover all aspects of the core model, from individual data objects, e.g. the array, through to the archive bundle that is sent to the deep archive.
The data products chosen for testing should be a broad cross section of the data in the archive is preferred.
Identified issues will be addressed as soon as they are reported.
  Review the issue, determine impact and fix, schedule implementation.

## Slide 7: Questions and Answers