## Slide 1: Build 2c Documentation Plan
Mitch Gordon
March 27, 2012

## Slide 2: Goals
Update the documentation prepared for Build 2a to be consistent with the current version of the Information Model and implementation.
Support concurrent prototyping – PDS & IPDA
Quick turn the first revisions of critical sections to support the reviews.
Resolve all outstanding RFA’s associated with the PDS4 Data Standards documentation.
Release the updated documentation for Build 2c.

## Slide 3: The Documents
Update the PDS4 Document Set
  Include the Information Model
  Online access to core definitions
  wiki

## Slide 4: The Documents Recent Highlights (1)
October 31 – Build 2a
November MC
  XML Schema 1.1
  Document moratorium
January
  Experiments with Schematron
  Node testing
  Wiki FAQ
  Build 2b

## Slide 5: The Documents Recent Highlights (2)
February
  Adopt Schematron
  Start SR updates
  Decide to use wiki for more volatile material
March
  wiki design
  Triage for the DPH
  wiki pages initial assignments

## Slide 6: The wiki (1)

## Slide 7: The wiki (2)

## Slide 8: The Documents Biggest Effort
Standards Reference
DPH
  Remove out of date material
  Reorganize & revise the remainder
  Couple with wiki
Wiki
  oXygen centric
  Most recent changes to the implementation
    LDD methodology
    Schematron use
    Label design and production

## Slide 9: Time Line
Mar 28 – DDWG mini-F2F
Apr 5 – Document section assignments finalized.
      Apr 13 – Core definitions accessible online.
– Initial drafts, critical sections for IPDA review
Apr 20 – Draft sections available for review and comment.
May 5 – Revised drafts available.
May 18 – Final documents available for distribution.